NEXUS-SANDBOX

Development Plan for Claude Code

Step-by-Step Implementation Guide

Target Repository: cmndcntrlcyber/rust-nexus

Component: nexus-sandbox

# Overview

This document provides a complete, step-by-step development plan for implementing the nexus-sandbox module within the rust-nexus project. Each phase includes specific tasks, acceptance criteria, and code patterns to follow.

## Project Structure

The nexus-sandbox module will be added as a new workspace member:

rust-nexus/

├── nexus-sandbox/           # NEW - Sandbox runtime

│   ├── Cargo.toml

│   └── src/

│       ├── lib.rs           # Module exports

│       ├── runtime.rs       # SandboxRuntime orchestrator

│       ├── broker.rs        # StagingBroker implementation

│       ├── capabilities.rs  # Capability definitions

│       ├── loaders/

│       │   ├── mod.rs

│       │   ├── bof.rs       # BOF/COFF loader

│       │   ├── pe.rs        # PE loader

│       │   ├── elf.rs       # ELF loader

│       │   └── wasm.rs      # WASM engine

│       ├── emulation/

│       │   ├── mod.rs

│       │   ├── beacon_api.rs # Beacon API emulation

│       │   ├── windows.rs   # Windows API stubs

│       │   └── linux.rs     # Linux syscall emulation

│       └── error.rs         # Error types

├── nexus-agent/             # MODIFIED - Integration

│   └── src/

│       └── sandbox_integration.rs  # NEW

└── nexus-infra/             # MODIFIED - Protocol

└── proto/

└── sandbox.proto    # NEW

## Development Phases

| Phase | Description | Duration |
| --- | --- | --- |
| Phase 1 | Project Setup and Core Types | 1-2 days |
| Phase 2 | Staging Broker Implementation | 2-3 days |
| Phase 3 | BOF/COFF Loader | 3-4 days |
| Phase 4 | Native Binary Loaders (PE/ELF) | 4-5 days |
| Phase 5 | WASM Engine Integration | 2-3 days |
| Phase 6 | gRPC Protocol Extensions | 2-3 days |
| Phase 7 | Agent Integration | 2-3 days |
| Phase 8 | Testing and Validation | 3-4 days |

PHASE 1: Project Setup and Core Types

## 1.1 Create Workspace Member

Task: Add nexus-sandbox to the workspace Cargo.toml

# In root Cargo.toml, add to [workspace] members:

[workspace]

members = [

"nexus-agent",

"nexus-common",

"nexus-infra",

"nexus-sandbox",  # ADD THIS

]

## 1.2 Create nexus-sandbox/Cargo.toml

[package]

name = "nexus-sandbox"

version = "0.1.0"

edition = "2021"

[dependencies]

# CPU Emulation

unicorn-engine = "2.1"

iced-x86 = "1.21"

# Binary parsing

goblin = "0.10"

# WASM runtime

wasmtime = "40"

wasmtime-wasi = "40"

# Async runtime

tokio = { version = "1", features = ["full", "sync"] }

# Shared types

nexus-common = { path = "../nexus-common" }

# Serialization

serde = { version = "1", features = ["derive"] }

bytes = "1"

# Utilities

parking_lot = "0.12"

uuid = { version = "1", features = ["v4"] }

chrono = "0.4"

log = "0.4"

thiserror = "1"

[target.'cfg(windows)'.dependencies]

windows = { version = "0.62", features = ["Win32_System_Memory"] }

[target.'cfg(unix)'.dependencies]

nix = { version = "0.29", features = ["mman", "signal"] }

## 1.3 Create Core Error Types

File: nexus-sandbox/src/error.rs

use thiserror::Error;

#[derive(Error, Debug)]

pub enum SandboxError {

// Loader errors

#[error("Invalid format: {0}")]

InvalidFormat(String),

#[error("Missing section: {0}")]

MissingSection(String),

#[error("Relocation failed: {0}")]

RelocationFailed(String),

#[error("Import resolution failed: {0}")]

ImportResolutionFailed(String),

// Emulator errors

#[error("Emulator init failed: {0}")]

EmulatorInit(String),

#[error("Memory map failed at {0:#x}, size {1}")]

MemoryMapFailed(u64, usize),

#[error("Execution failed: {0}")]

ExecutionFailed(String),

#[error("Execution timeout")]

Timeout,

// Broker errors

#[error("Capability denied: {0}")]

CapabilityDenied(String),

#[error("Channel closed")]

ChannelClosed,

// Resource errors

#[error("Memory exhausted")]

MemoryExhausted,

#[error("CPU time exhausted")]

CpuTimeExhausted,

}

## 1.4 Create Capability Types

File: nexus-sandbox/src/capabilities.rs

use std::collections::HashSet;

use serde::{Deserialize, Serialize};

#[derive(Debug, Clone, Serialize, Deserialize)]

pub struct Capabilities {

pub allowed_channels: HashSet<String>,

pub fs_read_paths: Vec<String>,

pub fs_write_paths: Vec<String>,

pub allow_network: bool,

pub allowed_hosts: Vec<String>,

pub allowed_ports: Vec<u16>,

pub allowed_commands: Vec<String>,

pub max_memory_bytes: usize,

pub max_cpu_time_ms: u64,

pub max_output_size_bytes: usize,

}

impl Capabilities {

pub fn bof_defaults() -> Self {

Self {

allowed_channels: ["beacon_output"].iter()

.map(|s| s.to_string()).collect(),

fs_read_paths: vec![],

fs_write_paths: vec![],

allow_network: false,

allowed_hosts: vec![],

allowed_ports: vec![],

allowed_commands: vec![],

max_memory_bytes: 64 * 1024 * 1024,

max_cpu_time_ms: 30_000,

max_output_size_bytes: 1024 * 1024,

}

}

pub fn can_stage_output(&self, channel: &str) -> bool {

self.allowed_channels.contains("*") ||

self.allowed_channels.contains(channel)

}

pub fn can_read_path(&self, path: &str) -> bool {

self.fs_read_paths.iter().any(|p| path.starts_with(p))

}

pub fn can_write_path(&self, path: &str) -> bool {

self.fs_write_paths.iter().any(|p| path.starts_with(p))

}

}

## 1.5 Acceptance Criteria

- cargo build compiles without errors

- All error types defined with proper Display implementations

- Capabilities struct serializable with serde

- Default capability sets created (bof_defaults, recon_defaults)

PHASE 2: Staging Broker Implementation

## 2.1 Create Broker Types

File: nexus-sandbox/src/broker.rs

use crate::{capabilities::Capabilities, error::SandboxError};

use std::collections::HashMap;

use std::sync::Arc;

use parking_lot::RwLock;

use tokio::sync::{mpsc, oneshot};

#[derive(Debug, Clone)]

pub struct StagedData {

pub context_id: String,

pub channel: String,

pub data: Vec<u8>,

pub metadata: HashMap<String, String>,

pub direction: DataDirection,

}

#[derive(Debug, Clone)]

pub enum DataDirection {

ToC2,

FromC2,

}

#[derive(Debug)]

pub enum BrokerRequest {

StageOutput {

channel: String,

data: Vec<u8>,

metadata: HashMap<String, String>,

},

GetInput {

key: String,

response: oneshot::Sender<Option<Vec<u8>>>,

},

ReadHostFile {

path: String,

response: oneshot::Sender<Result<Vec<u8>, String>>,

},

WriteHostFile {

path: String,

data: Vec<u8>,

response: oneshot::Sender<Result<(), String>>,

},

HostCommand {

command: String,

args: Vec<String>,

response: oneshot::Sender<Result<Vec<u8>, String>>,

},

}

## 2.2 Implement StagingBroker

pub struct StagingArea {

pub context_id: String,

pub capabilities: Capabilities,

pub input_data: HashMap<String, Vec<u8>>,

pub output_data: Arc<RwLock<HashMap<String, Vec<u8>>>>,

}

pub struct StagingBroker {

agent_tx: mpsc::Sender<StagedData>,

staging_areas: Arc<RwLock<HashMap<String, Arc<StagingArea>>>>,

audit_log: Arc<RwLock<Vec<AuditEntry>>>,

}

impl StagingBroker {

pub fn new(agent_tx: mpsc::Sender<StagedData>) -> Self {

Self {

agent_tx,

staging_areas: Arc::new(RwLock::new(HashMap::new())),

audit_log: Arc::new(RwLock::new(Vec::new())),

}

}

pub fn create_staging_area(

&self,

context_id: &str,

input_data: HashMap<String, Vec<u8>>,

capabilities: Capabilities,

) -> Arc<StagingArea> {

let area = Arc::new(StagingArea {

context_id: context_id.to_string(),

capabilities,

input_data,

output_data: Arc::new(RwLock::new(HashMap::new())),

});

self.staging_areas.write()

.insert(context_id.to_string(), area.clone());

area

}

pub async fn handle_request(

&self,

context_id: &str,

request: BrokerRequest,

) -> Result<(), SandboxError> {

// Implementation details...

Ok(())

}

}

## 2.3 Acceptance Criteria

- StagingBroker creates and manages staging areas

- Capability checks enforced for all operations

- Async channel communication working

- Audit logging captures all requests

PHASE 3: BOF/COFF Loader

## 3.1 COFF Parsing with goblin

File: nexus-sandbox/src/loaders/bof.rs

use goblin::pe::Coff;

use crate::error::SandboxError;

pub struct ParsedCoff {

pub sections: Vec<CoffSection>,

pub symbols: Vec<CoffSymbol>,

pub relocations: Vec<CoffRelocation>,

pub entry_symbol: Option<String>,

}

pub struct CoffSection {

pub name: String,

pub data: Vec<u8>,

pub characteristics: u32,

pub virtual_address: u64,

}

impl BofLoader {

pub fn parse_coff(&self, data: &[u8]) -> Result<ParsedCoff, SandboxError> {

let coff = Coff::parse(data)

.map_err(|e| SandboxError::InvalidFormat(e.to_string()))?;

// Extract sections

let sections = coff.sections.iter().map(|s| {

CoffSection {

name: s.name().unwrap_or_default().to_string(),

data: data[s.pointer_to_raw_data as usize..

(s.pointer_to_raw_data + s.size_of_raw_data) as usize].to_vec(),

characteristics: s.characteristics,

virtual_address: s.virtual_address as u64,

}

}).collect();

Ok(ParsedCoff {

sections,

symbols: vec![],

relocations: vec![],

entry_symbol: Some("go".to_string()),

})

}

}

## 3.2 Unicorn Emulator Setup

use unicorn_engine::{Unicorn, RegisterX86};

use unicorn_engine::unicorn_const::{Arch, Mode, Permission};

pub struct EmulatorContext {

pub broker_tx: mpsc::Sender<BrokerRequest>,

pub capabilities: Capabilities,

pub stdout: Vec<u8>,

pub stderr: Vec<u8>,

}

impl BofLoader {

pub fn create_emulator(

&self,

ctx: EmulatorContext,

) -> Result<Unicorn<EmulatorContext>, SandboxError> {

let mut emu = Unicorn::new_with_data(

Arch::X86,

Mode::MODE_64,

ctx,

).map_err(|e| SandboxError::EmulatorInit(e.to_string()))?;

// Map code region

emu.mem_map(0x400000, 0x200000, Permission::ALL)

.map_err(|_| SandboxError::MemoryMapFailed(0x400000, 0x200000))?;

// Map stack

emu.mem_map(0x7FFE0000, 0x10000, Permission::READ | Permission::WRITE)

.map_err(|_| SandboxError::MemoryMapFailed(0x7FFE0000, 0x10000))?;

// Map heap

emu.mem_map(0x1000000, 0x1000000, Permission::READ | Permission::WRITE)

.map_err(|_| SandboxError::MemoryMapFailed(0x1000000, 0x1000000))?;

Ok(emu)

}

}

## 3.3 Beacon API Emulation

File: nexus-sandbox/src/emulation/beacon_api.rs

Implement emulated Beacon APIs that route output through the broker:

| Function | Implementation Notes |
| --- | --- |
| BeaconPrintf | Format string, write to ctx.stdout, stage via broker |
| BeaconOutput | Write raw bytes to ctx.stdout, stage via broker |
| BeaconDataParse | Parse BOF argument buffer, return data pointer |
| BeaconDataInt | Read 4-byte integer from argument buffer |
| BeaconDataExtract | Extract byte slice from argument buffer |

## 3.4 Acceptance Criteria

- COFF files parsed correctly with goblin

- Sections loaded into emulator memory

- Beacon API imports resolved

- Simple BOF executes and produces output

PHASE 4: Native Binary Loaders (PE/ELF)

## 4.1 PE Loader Implementation

File: nexus-sandbox/src/loaders/pe.rs

Key implementation tasks:

- Parse PE headers and sections using goblin::pe::PE

- Map sections into emulator with correct permissions

- Apply base relocations if loaded at non-preferred address

- Setup TEB/PEB structures for Windows emulation

- Implement import resolution with API stubs

## 4.2 ELF Loader Implementation

File: nexus-sandbox/src/loaders/elf.rs

Key implementation tasks:

- Parse ELF headers and program headers with goblin::elf::Elf

- Load PT_LOAD segments with correct permissions

- Setup initial stack with argc, argv, envp

- Build auxiliary vector (auxv) for dynamic linker

- Implement Linux syscall emulation layer

## 4.3 Syscall Emulation Strategy

For both PE and ELF, intercept syscalls and route to broker:

// Hook syscall instruction

emu.add_insn_sys_hook(

unicorn_engine::InsnSysX86::SYSCALL,

1, 0,

|emu| {

let syscall_num = emu.reg_read(RegisterX86::RAX as i32).unwrap();

match syscall_num {

// Custom sandbox syscalls

0x2000 => handle_stage_data(emu),

0x2001 => handle_get_input(emu),

0x2002 => handle_host_request(emu),

// Linux syscalls (emulated)

1 => handle_write(emu),

60 => handle_exit(emu),

_ => handle_unknown_syscall(emu, syscall_num),

}

}

)?;

## 4.4 Acceptance Criteria

- PE files loaded with correct memory layout

- ELF files loaded with proper segment mapping

- Simple executables run and produce output

- Syscall hooks capture and route requests

PHASE 5: WASM Engine Integration

## 5.1 Wasmtime Setup

File: nexus-sandbox/src/loaders/wasm.rs

use wasmtime::*;

use wasmtime_wasi::{WasiCtx, WasiCtxBuilder};

pub struct WasmEngine {

engine: Engine,

}

pub struct WasmState {

wasi: WasiCtx,

broker_tx: mpsc::Sender<BrokerRequest>,

capabilities: Capabilities,

}

impl WasmEngine {

pub fn new() -> Result<Self, SandboxError> {

let mut config = Config::new();

config.consume_fuel(true);

config.epoch_interruption(true);

let engine = Engine::new(&config)

.map_err(|e| SandboxError::EmulatorInit(e.to_string()))?;

Ok(Self { engine })

}

}

## 5.2 Custom Host Functions

Register sandbox host functions for broker communication:

fn register_sandbox_imports(

linker: &mut Linker<WasmState>,

) -> Result<(), SandboxError> {

linker.func_wrap(

"sandbox",

"stage_output",

|mut caller: Caller<'_, WasmState>,

channel_ptr: i32, channel_len: i32,

data_ptr: i32, data_len: i32| -> i32 {

// Read channel name from guest memory

let mem = caller.get_export("memory")

.and_then(|e| e.into_memory())?;

let channel = read_string(&mem, &caller, channel_ptr, channel_len);

let data = read_bytes(&mem, &caller, data_ptr, data_len);

// Send to broker

let state = caller.data();

if !state.capabilities.can_stage_output(&channel) {

return -1;

}

// ... send to broker ...

0

}

)?;

Ok(())

}

## 5.3 Acceptance Criteria

- WASM modules load and execute

- WASI filesystem access capability-controlled

- Custom host functions route to broker

- Fuel limits enforce CPU time restrictions

PHASE 6: gRPC Protocol Extensions

## 6.1 Protocol Buffer Definitions

File: nexus-infra/proto/sandbox.proto

syntax = "proto3";

package nexus.sandbox;

enum ExecutableFormat {

FORMAT_UNKNOWN = 0;

FORMAT_BOF = 1;

FORMAT_PE = 2;

FORMAT_ELF = 3;

FORMAT_WASM = 4;

FORMAT_SHELLCODE = 5;

}

message Capabilities {

repeated string allowed_channels = 1;

repeated string fs_read_paths = 2;

repeated string fs_write_paths = 3;

bool allow_network = 5;

uint64 max_memory_bytes = 8;

uint64 max_cpu_time_ms = 9;

}

message SandboxExecuteTask {

string task_id = 1;

ExecutableFormat format = 2;

bytes payload = 3;

Capabilities capabilities = 4;

map<string, bytes> staged_input = 5;

repeated string args = 6;

}

message StagedDataMessage {

string context_id = 1;

string channel = 2;

bytes data = 3;

map<string, string> metadata = 4;

}

service NexusSandbox {

rpc ExecuteInSandbox(SandboxExecuteTask)

returns (stream SandboxExecuteResult);

rpc StreamStagedData(stream StagedDataMessage)

returns (stream StagedDataAck);

}

## 6.2 Acceptance Criteria

- Proto files compile with prost

- Service stubs generated for client and server

- Integration with existing nexus gRPC service

PHASE 7: Agent Integration

## 7.1 SandboxAgent Wrapper

File: nexus-agent/src/sandbox_integration.rs

use nexus_sandbox::{SandboxRuntime, ExecutableFormat, Capabilities, StagedData};

use tokio::sync::mpsc;

pub struct SandboxAgent {

sandbox: SandboxRuntime,

staged_data_rx: mpsc::Receiver<StagedData>,

grpc_client: GrpcClient,

}

impl SandboxAgent {

pub async fn new(grpc_client: GrpcClient) -> Result<Self, AgentError> {

let (staged_tx, staged_rx) = mpsc::channel(256);

Ok(Self {

sandbox: SandboxRuntime::new(staged_tx)?,

staged_data_rx: staged_rx,

grpc_client,

})

}

pub async fn run(&mut self) {

loop {

tokio::select! {

Some(task) = self.grpc_client.receive_task() => {

self.handle_task(task).await;

}

Some(staged) = self.staged_data_rx.recv() => {

self.forward_staged_data(staged).await;

}

}

}

}

}

## 7.2 Task Routing

impl SandboxAgent {

async fn handle_task(&mut self, task: Task) -> TaskResult {

match task.task_type {

TaskType::SandboxExecute(sandbox_task) => {

self.execute_sandbox_task(sandbox_task).await

}

TaskType::BofExecute { bof_data, args } => {

// Route existing BOF tasks through sandbox

let sandbox_task = SandboxExecuteTask {

format: ExecutableFormat::Bof,

payload: bof_data,

capabilities: Capabilities::bof_defaults(),

args,

..Default::default()

};

self.execute_sandbox_task(sandbox_task).await

}

_ => self.handle_legacy_task(task).await,

}

}

}

## 7.3 Acceptance Criteria

- SandboxAgent initializes with gRPC client

- Sandbox tasks routed to SandboxRuntime

- Staged data forwarded through gRPC channel

- Existing BOF tasks backward compatible

PHASE 8: Testing and Validation

## 8.1 Unit Test Requirements

| Module | Test Coverage |
| --- | --- |
| capabilities.rs | Capability checks, default presets, serialization |
| broker.rs | Staging area lifecycle, request handling, audit logging |
| loaders/bof.rs | COFF parsing, section loading, Beacon API calls |
| loaders/pe.rs | PE parsing, relocation, import resolution |
| loaders/elf.rs | ELF parsing, segment mapping, auxv construction |
| loaders/wasm.rs | Module loading, host function registration, fuel limits |

## 8.2 Integration Test Scenarios

- BOF execution with staged input and output

- PE execution with Windows API emulation

- ELF execution with Linux syscall handling

- WASM execution with WASI filesystem

- End-to-end gRPC task delivery and result collection

- Cross-platform execution (Linux and Windows)

## 8.3 Security Test Cases

- Capability denial for unauthorized operations

- Memory limit enforcement

- CPU time limit enforcement

- Path traversal prevention

- Malformed input handling

# Implementation Summary

## File Checklist

| File | Phase | Status |
| --- | --- | --- |
| nexus-sandbox/Cargo.toml | Phase 1 | ☐ Pending |
| nexus-sandbox/src/lib.rs | Phase 1 | ☐ Pending |
| nexus-sandbox/src/error.rs | Phase 1 | ☐ Pending |
| nexus-sandbox/src/capabilities.rs | Phase 1 | ☐ Pending |
| nexus-sandbox/src/broker.rs | Phase 2 | ☐ Pending |
| nexus-sandbox/src/loaders/mod.rs | Phase 3 | ☐ Pending |
| nexus-sandbox/src/loaders/bof.rs | Phase 3 | ☐ Pending |
| nexus-sandbox/src/emulation/beacon_api.rs | Phase 3 | ☐ Pending |
| nexus-sandbox/src/loaders/pe.rs | Phase 4 | ☐ Pending |
| nexus-sandbox/src/loaders/elf.rs | Phase 4 | ☐ Pending |
| nexus-sandbox/src/emulation/windows.rs | Phase 4 | ☐ Pending |
| nexus-sandbox/src/emulation/linux.rs | Phase 4 | ☐ Pending |
| nexus-sandbox/src/loaders/wasm.rs | Phase 5 | ☐ Pending |
| nexus-sandbox/src/runtime.rs | Phase 5 | ☐ Pending |
| nexus-infra/proto/sandbox.proto | Phase 6 | ☐ Pending |
| nexus-agent/src/sandbox_integration.rs | Phase 7 | ☐ Pending |

## Commands Reference

# Build the project

cargo build --release -p nexus-sandbox

# Run tests

cargo test -p nexus-sandbox

# Check formatting

cargo fmt --check -p nexus-sandbox

# Run clippy

cargo clippy -p nexus-sandbox -- -D warnings

# Build for Windows (cross-compile)

cargo build --release -p nexus-sandbox --target x86_64-pc-windows-gnu

Note: This development plan is designed for incremental implementation. Complete each phase fully before proceeding to the next. Each phase builds upon the previous phases.